Phase 1: Initial Planning & Requirements Gathering

Phase 1: Technology Selection

1.	Choose Front-End Tech:

o	Use React.js for the front-end as it’s great for creating dynamic user interfaces.

o	HTML, CSS, and JavaScript for layout and design

2.	Choose Back-End Tech:

o	Use Flask (Python) for the back-end. It’s lightweight and easy to integrate with ML components.

o	Learn how to set up APIs using Flask, which will interact with the front-end.

3.	Database Setup:

o	Use MySQL or PostgreSQL for storing user data, bus routes, and notifications.

o	Learn how to create and manage databases if needed. You’ll store details like student info, bus routes, and login credentials.

4.	For ML Integration:

o	Use Scikit-learn for simpler ML algorithms or TensorFlow/PyTorch if your ML features become more complex.

o	Learn how to integrate ML models into your web app using APIs in Flask.

________________________________________

Phase 3: Front-End Development

1.	Setup React Environment:

o	Install Node.js and React on your local machine.

o	Set up basic routing in React using React Router for page navigation (college login page, driver login page, etc.).

2.	Create the Login Pages:

o	Start by building the landing page with the three login options (College, Driver, Student).

o	Use React forms for login input and basic validation (check that fields aren’t empty).

3.	College Login Flow:

o	Build the form to enter college details (name, location, number of routes, etc.).

o	Create dynamic input forms that allow multiple routes and buses to be entered.

o	Create a page that shows unique codes for each registered bus.

4.	Driver & Student Interfaces:

o	Build a driver dashboard with options for switching on live location, viewing notifications, and updating their profile.

o	Build a student dashboard with options for bus tracking, reporting absences, and sending "running late" notifications.

________________________________________

Phase 4: Back-End Development

1.	Set Up Flask Server:

o	Learn how to set up a simple Flask server to handle API requests.

o	Create routes in Flask for each API call, such as login requests, registering buses, and updating driver/student data.

2.	Handle User Authentication:

o	Use a package like Flask-Login or JWT (JSON Web Tokens) to handle secure user logins for college, driver, and student logins.

3.	Database Design:

o	Create database tables to store:

	College information (name, location, buses, etc.)

	Bus routes and unique codes

	Driver and student information

	Notifications and updates (for absences, late alerts)

4.	Unique Code Generation:

o	Implement logic to generate unique codes for each bus after college registration.

o	Store the codes in the database and associate them with the corresponding buses.

________________________________________

Phase 5: Machine Learning Implementation

1.	Live Location and Time Estimation:

o	Use the driver's live location (via Google Maps API or Geolocation API) to track buses.

o	Implement an ML model that predicts the estimated time of arrival (ETA) at each stop based on historical data (e.g., traffic patterns, time of day, etc.).

2.	Train ML Model:

o	Collect data like traffic conditions, bus speeds, and route lengths.

o	Start with simpler regression models (e.g., linear regression in Scikit-learn) to predict ETA.

o	Test the model on sample data to ensure reasonable accuracy.

3.	Real-Time ML Integration:

o	Use Flask to build an API endpoint that serves the ML predictions to the front-end in real-time.

o	When the driver switches on live location, your ML model should run predictions for each stop and return the ETA for students.

________________________________________

Phase 6: Testing & Debugging

1.	Unit Testing:

o	Test individual components of your app (e.g., login forms, API routes) to ensure everything works independently.

o	Use tools like Jest for testing React components.

2.	Integration Testing:

o	Test the communication between front-end and back-end. Make sure the front-end correctly sends requests to Flask, and Flask returns the right responses.

3.	User Testing:

o	Test the user experience with each role (college admin, driver, student) to make sure the flow is intuitive and all features work as expected.

o	Collect feedback from potential users to refine the interface and functionality.

________________________________________

Phase 7: Deployment

1.	Deploy Front-End:

o	Use Vercel or Netlify to host the React front-end.

o	Make sure all paths and routes are correctly set up for production.

2.	Deploy Back-End:

o	Deploy your Flask back-end to a platform like Heroku or AWS.

o	Ensure all necessary environment variables (like database credentials) are properly configured.

3.	Connect Front-End and Back-End:

o	Once both are deployed, make sure the front-end is correctly calling the back-end APIs.

o	Test in the production environment to ensure smooth performance.

________________________________________

Phase 8: Final Testing & Launch

1.	End-to-End Testing:

o	Test the full app from the landing page to the student login, ensuring all functionalities work together.

o	Simulate real-world usage scenarios (e.g., tracking buses, reporting absences, sending notifications) to identify and fix any issues.

2.	Launch:

o	After testing, launch the app for real users.

o	Collect live feedback and monitor for bugs or performance issues in real-time.

________________________________________

Phase 9: Maintenance & Future Enhancements

1.	Post-Launch Support:

o	Monitor the app’s usage, fix bugs, and make performance improvements as needed.

2.	Add More ML Features:

o	Explore more advanced ML models for route optimization and real-time traffic adjustments.

o	Continuously train and improve your existing ML models based on new data.

________________________________________

Tips for Success:

•	Start small: Focus on getting the core features working before adding ML and advanced functionalities.

•	Document everything: Make sure to keep notes on each component, database schema, and API route.

•	Ask for feedback: During each phase, test with real users (like your team or classmates) to get insights on usability.

Task Division Among the 4 Members:

1. Front-End Developer (Member 1):

Responsibilities:

Design and develop the landing page with login options (College, Driver, Student).

Implement individual login pages for each type of user (form handling and validation).

Build the student dashboard (live bus tracking, report absence, running late).

Create the driver dashboard (live location toggle, notifications, profile update).

Create the college dashboard (register buses, upload documents, display unique codes).

Ensure the UI is responsive and user-friendly.

Tools:

React.js, HTML, CSS, JavaScript, Bootstrap (for responsive design)

Figma or Adobe XD (optional for prototyping)

2. Back-End Developer (Member 2):

Responsibilities:

Set up the Flask server to handle API requests from the front-end.

Build API routes for:

User authentication (college, driver, student)

Storing and retrieving bus route details.

Unique code generation for buses.

Absence reporting and notifications.

Design the database structure and manage interactions with the front-end.

Implement file storage for uploading important bus documents (insurance, registration, etc.).

Tools:

Flask (Python), MySQL/PostgreSQL for the database, Flask-Login for authentication

Cloud storage (like AWS or Google Cloud) for storing documents

Postman (for API testing)

3. Machine Learning Developer (Member 3):

Responsibilities:

Implement the live location tracking feature using data from the driver's mobile.

Design and train a machine learning model to predict estimated arrival times based on historical data (like traffic, bus speed, distance).

Integrate the ML model with the back-end API so it can serve predictions to the front-end.

Continuously improve the model's performance by gathering new data post-launch.

Tools:

Scikit-learn (for simpler models) or TensorFlow/PyTorch (for more complex models)

Google Maps API/Geolocation API (for live tracking)

Flask for serving the ML model predictions to the front-end

4. Full-Stack Developer (Member 4):

Responsibilities:

Assist the Front-End Developer with React UI components.

Work with the Back-End Developer to ensure proper API integration between front-end and back-end.

Ensure seamless communication between the ML model and the app (both front-end and back-end).

Handle deployment of the front-end on Vercel/Netlify and back-end on Heroku/AWS.

Focus on debugging and optimization of both front-end and back-end systems.

Tools:

React.js, Flask, MySQL/PostgreSQL

DevOps tools for deployment (e.g., Vercel, Heroku)

GitHub for version control

Process Flow:

1. Setup & Development:

Set up the GitHub repository for version control. Make sure everyone is working on branches for specific features.

Agree on basic design and user interface .

Install the necessary tech stack: React, Flask, MySQL, and ML libraries.

Assign each person their tasks and agree on timelines.

2. Front-End Development Begins:

Front-End Developer begins working on the landing page and login interfaces.

Work on the College Dashboard first (as it will set the foundation for route and bus registration).

Simultaneously, Full-Stack Developer assists by creating shared components (like navigation, form components, etc.).

3. Back-End Development Begins:

Week 2-3:

The Back-End Developer sets up the Flask server and database structure.

Create basic API routes for login authentication and bus registration.

Once the Front-End has the login form ready, integrate it with the back-end API.

4. ML Integration Begins:

Week 3-4:

Machine Learning Developer begins training the model using mock data (traffic, speed, routes).

Build a basic endpoint that provides ETA predictions based on the driver’s location.

Once Front-End has the bus tracking page ready, integrate it with the live location tracker API and ML model.

5. Integration and Testing:

Week 4-5:

Front-End and Back-End Developers work together to integrate all user flows (College, Driver, Student).

Test user authentication and ensure correct role-based access.

Ensure the student’s bus tracking updates in real-time with ML predictions.

Test notifications (absence, running late) with proper database entries and driver notifications.

6. Deployment:

Week 6:

Full-Stack Developer handles deployment:

Front-End on Vercel or Netlify

Back-End on Heroku or AWS

Ensure the live app works with both front-end and back-end linked properly.

7. Final Testing & Bug Fixes:

Week 6-7:

Conduct full end-to-end tests:

Test login flows for all roles.

Test bus registration, live tracking, ML-based ETA prediction, and notifications.

Fix any bugs or performance issues that arise during testing.